## Slide 1: Final Project I – Proposal Presentation
By Matthew Lamoureux-Durr
H.A.L. – Home Automation Logic

## Slide 2: Outline:
Motivation
Overview of project
How it works (high level)
Schematic
Timeline
Challenges so far
Conclusion

## Slide 4: Motivation
I want to be able to control my house from my bed.
Setup routines that will automatically execute themselves.
Good user interface.
Easy to use from everywhere
Internet enabled!
Standalone

## Slide 5: What my project is:
System that can control lights/appliances
Internet enabled over Ethernet
Also USB
Graphical LCD (graphing capability)
Programmable schedule
External relays
Modular design (add more stuff later!)

## Slide 6: High Level Design
LCD
Ethernet
Micro
Relays
Sensors
Power supply

## Slide 7: LCD From Adafruit
ST7565 Graphical LCD
128x64 (monochrome, no color)
RBG backlight
SPI interface
3.3V logic

## Slide 8: Ethernet from Microchip/ModernDevice
ENC29J60 DIP package
10Mb/s
SPI interface
3.3V logic

## Slide 9: Micro from Adafruit
ATMEGA32u4
32 KB flash, 2.5 KB RAM 1 KB EEPROM
16 MIPS @ 16 MHz
2 SPI, 1 UART, 1 I2C, 1 USB!, 12 ADC, 6 PWM
MAX I/O 26
Internal Temp sensor

## Slide 10: Relays
The relays will be external
Let’s you choose how big relay is.

## Slide 11: Sensors
So many possibilities
Temp, Light, Motion, IR and more!
Will have broken out I/O pins (ADC, PWM, etc)

## Slide 12: Power Supply
9V in
5V (1A) regulator for most of board.
3V (250 mA) regulator for LCD and Ethernet

## Slide 13: Ethernet

## Slide 14: LCD

## Slide 15: MCU

## Slide 16: Power Supply

## Slide 17: Relay

## Slide 18: Inputs

## Slide 19: Timeline:
Project Gantt Chart |  | 
Milestone | Start Date | End Date
Complete Project | 8/22/2011 | 12/7/2011
Designing |  | 
Design Phase I - Brainstorm | 8/22/2011 | 9/5/2011
Design Phase II - Project Proposal | 9/5/2011 | 9/12/2011
Design Phase III - ISIS | 9/12/2011 | 9/26/2011
Design Phase IV - ARES | 10/20/2011 | 11/10/2011
Design Phase V - Project Report | 9/26/2011 | 10/19/2011
Implementation |  | 
Implementation Phase I - Order Parts | 9/26/2011 | 10/20/2011
Implementation Phase II - Bread-boarding | 9/26/2011 | 11/15/2011
Implementation Phase III - PCB Assembly | 11/15/2011 | 12/1/2011
Testing |  | 
Testing Phase I - Power Supply | 10/1/2011 | 10/7/2011
Testing Phase II - MCU | 9/15/2011 | 9/25/2011
Testing Phase III - LCD | 10/1/2011 | 10/25/2011
Testing Phase III - Ethernet | 10/15/2011 | 10/31/2011
Testing Phase III - Relays | 11/1/2011 | 11/7/2011
Testing Phase III - PCB | 11/15/2011 | 12/1/2011

## Slide 20: Challenges
Keeping it all on a breadboard
Putting time in
Keeping track of parts
Picking components

## Slide 21: Conclusion
Awesome
Can’t wait to get it working
Need to put more time in.
Got to get used to thinking ahead if I want to add features later.

## Slide 22: References
Adafruit.com
Atmel.com
Microchip.com
Sparkfun.com
Istockphoto.com
Moderndevice.com